Nicolas Moy

DSCI 551

Midterm Project Report

For my midterm project report, so far I am mostly on schedule. My 4 milestones to have done by the midterm report were: Data loading, Parsing, Projection, and Filtering.

Right now I have all 4 completed and working. I could add a couple of edge cases to my data loading functionality but overall all 4 work properly. I’m doing the SQL option solo so everything is done by me. I am a little behind on my next 4 milestones for the group by and aggregation due to studying for a midterm this week. So I think those 2 functions might not be done until 10/23 instead of the original date 10/19. Overall I’m enjoying the project and have been making good progress.